📦 Agile Planning Logic –  Freelancefinder: Discovering Opportunities, Unlocking Potential

To develop ShopEZ, an efficient and user-friendly online shopping platform, Agile methodology is used.

The project is divided into Epics, User Stories, and Sprints with estimated Story Points.

🔹 Sprint

A Sprint is a fixed time period where the ShopEZ development team works on a defined set of tasks.

🔹 Epic

An Epic is a major feature of ShopEZ, such as product management, cart system, checkout, or user interface.

It is broken down into smaller actionable User Stories.

🔹 User Story

A User Story represents a small functionality or requirement needed for the ShopEZ platform.

🔹 Story Points

Story Points estimate effort + complexity + time needed to complete a User Story.

Scale Used:

1 – Very Easy

2 – Easy

3 – Moderate

5 – Hard

🚀 Sprint Planning for ShopEZ

🏁 Sprint 1 – Backend & Data Preparation

Epic 1: Product Data Collection

USN1 – Collecting Product Data → 2 SP

USN2 – Uploading Product Data into System → 1 SP

Epic 2: Product Data Preparation

USN3 – Handling Missing Product Details → 3 SP

USN4 – Creating Structured Product Fields → 3 SP

USN5 – Fixing Data Inconsistencies → 3 SP

✅ Total Story Points (Sprint 1) = 2 + 1 + 3 + 3 + 3 = 12

🏁 Sprint 2 – Frontend Features & UI Development

Epic 3: Data Visualization for Admin Panel

USN6 – Product Sales Bar Chart → 2 SP

USN7 – Category-wise Pie Chart → 2 SP

USN8 – Daily Sales Line Chart → 2 SP

USN9 – Geo-based Sales Map → 4 SP

Epic 4: Dashboard Development

USN10 – Developing Admin Dashboard → 5 SP

Epic 5: User Story Display

USN11 – Creating Customer Activity Story Module → 5 SP

✅ Total Story Points (Sprint 2) = 2 + 2 + 2 + 4 + 5 + 5 = 20

📊 Total Story Points for ShopEZ

Sprint 1 = 12 SP

Sprint 2 = 20 SP

➡️ Total = 32 Story Points

⚡ Velocity Calculation

Velocity = Total Story Points / Number of Sprints

= 32 / 2 = 16 Story Points per Sprint