Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS73770 |
| Project Name | Freelancefinder: Discovering Opportunities, Unlocking Potential |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Muni Navya Sree |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Akhila |
| Sprint-2 | Product Browsing | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Suda Vyshnavi |
| Sprint-1 | Cart Management | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Sreerisha |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Jahnavi |
| Sprint-4 | Payment | USN-10 | As a user I want to make secure online payments for my orders. | 3 | High | Muni Navya Sree |
| Sprint-4 | Order Tracking | USN-11 | As a user, I want to track my order status after purchases. | 2 | Medium | Akhila |
| Sprint-4 | Dashboard | USN-12 | As a user I want to view my recent orders profile, and settings on my dashboard. | 2 | Low | Suda Vyshnavi |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 29 Jan 2026 | 1 Feb 2026 | 20 | 1 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 1 Feb 2026 | 9 Feb 2026 | 7 | 9 Feb 2026 |
| Sprint-3 | 20 | 6 Days | 10 Feb 2026 | 17 Feb 2026 | 7 | 17 Feb 2026 |
| Sprint-4 | 20 | 6 Days | 18 Feb 2026 | 19 Feb 2026 | 7 | 19 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts